End-to-End Recommendation System

Candidate generation, ranking, cold-start strategy, offline metrics, serving API, and A/B testing simulation.

| Document Purpose | Usage |
| --- | --- |
| A standalone engineering blueprint for building, testing, deploying, and presenting this project. | Use this as your repo planning doc, README source, task tracker, and interview explanation base. |

# 1. Executive Summary

Recommendation systems test practical ML fundamentals: data pipelines, ranking, evaluation, trade-offs, and serving. This project proves you know ML beyond prompting an LLM and calling it Tuesday.

| Hiring Signal | Best Target Roles |
| --- | --- |
| End-to-End Recommendation System | Machine Learning Engineer, Data Scientist, Ranking/Recommendations Engineer, FAANG-style ML Candidate |

# 2. MVP Scope

Build the MVP first. A completed focused MVP beats a bloated graveyard of half-built features.

Interaction dataset

Popularity baseline

Content-based recommender

Collaborative filtering baseline

Ranking model

Offline evaluation

Recommendation API

Demo UI

# 3. Advanced Scope

Add these only after the MVP is deployed, tested, and demo-ready.

Feature store

Cold-start handling

Diversity controls

A/B simulation

Batch retraining

Model registry

Explainable recommendations

Monitoring dashboard

# 4. Recommended Repository Structure

project-root/
  apps/
    backend/
      app/
        api/
        core/
        db/
        models/
        schemas/
        services/
        workers/
        tests/
      Dockerfile
      pyproject.toml
    frontend/
      app/
      components/
      lib/
      tests/
      package.json
  infra/
    docker-compose.yml
    nginx/
    migrations/
  docs/
    ARCHITECTURE.md
    API.md
    DEPLOYMENT.md
    SECURITY.md
    TESTING.md
  scripts/
  .env.example
  README.md

# 5. System Architecture

Use this architecture as the baseline. Keep boundaries clear: frontend for user actions, backend for APIs, workers for slow jobs, database for durable records, and AI services behind adapters.

Frontend Dashboard
  -> API Gateway / Backend Service
      -> Auth and Workspace Authorization
      -> Domain Services
      -> AI Provider Adapters
      -> Queue / Worker Layer
      -> Database and Object Storage
      -> Observability and Audit Logs

Project-specific core:
  End-to-End Recommendation System

Critical rule:
  Do not let UI components call AI providers directly. Keep secrets and provider logic in backend services.

# 6. Data Model

## Core Tables

| Table | Purpose | Important Fields |
| --- | --- | --- |
| users | User metadata | id, segment, created_at, optional_profile_json |
| items | Recommendable objects | id, category, attributes_json, price, status |
| interactions | Behavior events | id, user_id, item_id, event_type, weight, timestamp |
| features | Generated features | entity_type, entity_id, feature_json, generated_at |
| recommendations | Served recs | id, user_id, item_id, score, rank, model_version |
| experiments | A/B configs | id, name, variants_json, allocation, status |

## Primary APIs

| Endpoint | Method | Responsibility |
| --- | --- | --- |
| /events | POST | Record view/click/purchase/wishlist event |
| /recommendations/{user_id} | GET | Return ranked recommendations with reasons |
| /models/train | POST | Trigger training or retraining job |
| /evaluations/latest | GET | Return offline metric dashboard data |
| /experiments | POST | Create A/B test simulation |

# 7. Step-by-Step Build Plan

## Phase 1: Dataset + Events

Choose domain and item catalog

Define event types and weights

Create synthetic or public interaction dataset

Build event ingestion API

Add deduplication and timestamp validation

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 2: Baselines

Implement popularity recommender

Implement content-based similarity using item attributes

Implement user profile aggregation

Serve baseline recommendations

Log served recommendation lists

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 3: Collaborative Filtering

Create user-item matrix

Train implicit ALS or nearest-neighbour model

Generate candidate lists

Evaluate against holdout interactions

Handle users/items with sparse history

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 4: Ranking

Create training labels from events

Generate user, item, and user-item features

Train LightGBM/XGBoost ranker

Score candidates

Blend relevance with diversity/business rules

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 5: Evaluation

Split train/validation by time

Compute Precision@K, Recall@K, NDCG@K, MRR, coverage, diversity

Compare models against baselines

Show metric trade-offs

Write failure analysis

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 6: Serving

Create recommendations endpoint

Cache top recommendations

Add cold-start fallback

Add explanation strings

Track impressions and clicks

Add model version to every response

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

## Phase 7: Experimentation + Portfolio

Build A/B simulator

Show expected lift calculations

Create dashboard screenshots

Write system design doc

Publish demo with seeded data

Definition of Done: the phase is complete only when the related API/database/UI behavior is implemented, tested locally, and documented in the README or docs folder.

# 8. AI/ML Design Rules

Do not start with deep learning; strong baselines are part of senior ML practice.

Use time-based splits so evaluation does not cheat with future behavior.

Separate candidate generation from ranking.

Track coverage and diversity; high click prediction with boring recommendations is still a product failure.

Every served recommendation should include model_version for debugging.

# 9. API Contract Standards

Every API must return predictable response envelopes and must be documented before the portfolio demo is recorded.

Success response:
{
  "success": true,
  "data": {},
  "request_id": "req_..."
}

Error response:
{
  "success": false,
  "error": {
    "code": "VALIDATION_ERROR",
    "message": "Human-readable safe message",
    "details": {}
  },
  "request_id": "req_..."
}

# 10. Backend Implementation Checklist

Use typed request and response schemas for every endpoint.

Use migrations instead of ad-hoc database creation.

Add service-layer classes so API route files stay thin.

Add background workers for slow or expensive operations.

Add request IDs to logs and responses.

Add provider adapters so model/runtime vendors can be swapped.

Mock external providers in tests.

Keep expensive operations idempotent where duplicate retries are possible.

# 11. Frontend Implementation Checklist

Create a clean dashboard shell with navigation, loading states, and error states.

Build one polished primary flow before adding extra pages.

Use empty states, skeleton loaders, and clear destructive-action confirmations.

Use forms with validation and useful helper text.

Keep screens minimal: one core action per section where possible.

Show operational proof: traces, status, metrics, and history.

# 12. Security and Reliability Checklist

Never store provider API keys in source control. Use environment variables and secret storage in production.

Validate uploaded files by extension, MIME type, size, and parser result. Reject ambiguous or executable uploads.

Enforce workspace-level authorization on every read and write. Do not trust frontend workspace IDs.

Log operational metadata, not raw secrets, access tokens, or private document text unless explicitly required for debugging.

Rate-limit expensive AI endpoints per user and per workspace to prevent bill explosions.

Use structured error responses that do not leak stack traces to the browser.

Add audit logs for user actions that modify data, trigger automations, or export records.

# 13. Testing Plan

The testing plan should prove functionality, safety, failure handling, and demo reliability.

| Test Type | What to Cover | Minimum Standard |
| --- | --- | --- |
| Unit tests | Pure functions, schemas, rule engines, prompt renderers | Core business logic covered |
| Integration tests | Database, API, workers, storage, provider mocks | Main user flow works end-to-end |
| Failure tests | Bad input, provider timeout, invalid JSON, missing permissions | Fails safely with clear errors |
| Evaluation tests | Quality metrics using golden cases | Metrics reproducible and visible |
| UI tests | Critical dashboard actions | No broken happy-path demo |

## Project-Specific Test Cases

New user gets cold-start recommendations.

Inactive item is never recommended.

Recommendation endpoint returns stable ranked list.

Offline metrics compute correctly on fixture dataset.

A/B assignment is deterministic for same user.

Model version is logged with served results.

# 14. Deployment Plan

Local: Docker Compose should start app, database, queue, and any local vector/runtime service.

Frontend: deploy on Vercel or equivalent static/frontend hosting.

Backend: deploy on Render, Fly.io, Railway, VPS, or container platform.

Database: managed Postgres such as Supabase/Neon/RDS for production.

Workers: deploy separately from API so long jobs do not block request handling.

Secrets: configure through provider dashboard, never committed files.

Migrations: run automatically or through documented deploy command.

Health checks: expose /health and /ready endpoints.

# 15. Documentation Deliverables

README.md with problem, demo, screenshots, setup, architecture, and metrics.

ARCHITECTURE.md explaining services, data flow, and trade-offs.

API.md with endpoint contracts and examples.

SECURITY.md with auth, permissions, secrets, rate limits, and privacy notes.

TESTING.md with how to run unit/integration/evaluation tests.

DEPLOYMENT.md with environment variables and deployment steps.

Known Limitations section that is honest and technical.

# 16. Portfolio Presentation Requirements

Live demo link if possible.

GitHub repository with clean commit history.

Architecture diagram image in README.

Screenshots of the main workflow and dashboard.

Short demo video: 2 to 4 minutes.

Metrics section: latency, cost estimate, accuracy/evaluation score, and failure handling.

Interview explanation: what trade-offs you made and what you would improve next.

# 17. Resume Bullet

Built End-to-End Recommendation System with production-grade architecture, typed APIs, database-backed workflows, observability, testing, deployment documentation, and portfolio-ready metrics.

# 18. Milestone Task Board

| Milestone | Phase | First Deliverables | Status |
| --- | --- | --- | --- |
| M1 | Dataset + Events | Choose domain and item catalog / Define event types and weights ... | Not Started |
| M2 | Baselines | Implement popularity recommender / Implement content-based similarity using item attributes ... | Not Started |
| M3 | Collaborative Filtering | Create user-item matrix / Train implicit ALS or nearest-neighbour model ... | Not Started |
| M4 | Ranking | Create training labels from events / Generate user, item, and user-item features ... | Not Started |
| M5 | Evaluation | Split train/validation by time / Compute Precision@K, Recall@K, NDCG@K, MRR, coverage, diversity ... | Not Started |
| M6 | Serving | Create recommendations endpoint / Cache top recommendations ... | Not Started |
| M7 | Experimentation + Portfolio | Build A/B simulator / Show expected lift calculations ... | Not Started |

# 19. Final Acceptance Criteria

A new developer can clone the repo and run the project from README instructions.

The main demo flow works without manual database edits.

The app handles invalid input, provider failure, and permission errors safely.

At least one metric dashboard or evaluation report proves quality.

Every major table and endpoint is documented.

The UI looks intentionally designed, not like a landfill of random cards.

The repository is credible enough to send directly to a recruiter or hiring manager.